# RIMPAC 2000: Exercise “Strong Angel”

Eric Rasmussen, MD, FACP

## Third Fleet Surgeon

619-524-9541 shipboard

619-925-7701 cellular

u00sc3f@coronado.navy.mil

22 October 99

To our knowledge, no exercise effort like this has ever taken place. There will be much to develop, much to learn, and probably a remarkable degree of helpful hindsight afterwards. Recognizing that this is a first effort and everything will be hard, our goal will be an effective legacy for those who will do this next time.

- Overview:

  - During a period of escalating tensions between two island nations, the United Nations requests a Coalition Task Force to serve as a calming presence in the waters off the most affected of the islands. On that island are two countries, Green (the good guys) and Orange (not the good guys). Ethnically Green citizens of Orange (read: Kosovar Albanians) are subjected to persecution and flee across the border into Green. The influx worries Green, which requests assistance in the management of the refugees. The UN agrees, and a civil-military operation is initiated that has UN agencies establishing a refugee camp in Green. Those agencies (UNHCR, WFP, UNICEF) are to be supported in any fashion they deem desirable by elements of the Coalition military. Essentially, the camp will be a military effort, overseen by the UN agencies who know how to do it.

  - The camp will be established on the northwest corner of the Big Island of Hawaii. The site, called Puu Paa, is below an 800-foot hill, facing down slope across very rough lava scrublands to the ocean visible about 12 miles away. There will be two sites, the refugee camp itself and an admin section. There will be roughly 60 five-person tents within the camp, with a few larger tents for various support functions including meals, showers, recreation, and storage. The admin section will contain more storage, communication links, staff housing, and various public relations areas for visitors.

  - We will support 300 live volunteers for about six days in the camp. The volunteers will be of mixed ages and genders, and they will be selected for their suitability to the rigors of six days in a potentially harsh environment. We recognize that there is nothing in the area. There is no power, water, food, or shelter. All facilities must be developed from scratch. Fortunately, the camp will be less than six miles from a small city with excellent medical facilities, and the site surveys have been somewhat reassuring. The safety of the civilian volunteers will be paramount.

  - The material for the camp (tents, cots, kitchens, etc) will be loaded on an amphibious ship (probably the USS Harpers Ferry) and transported from Oahu to the landing area at K-docks on the Big island. The Marines will transport by truck from there and establish the camp to UNHCR specifications on the 9th and 10th of June. The breakdown of the camp will be done on the 16th and 17th of June, and the returning material will be sent by C-130 airlift from Wiamea-Kahala airport back to it’s site of origin on Oahu

  - There will be an extensive experimental component to Strong Angel. One section outside the camp will be dedicated to the trials of information management in an austere environment. The experiments run the gamut from high-bandwidth video-teleconference support, to the interviewing of refugees for war-crimes documentation using digital transcription, to solar powered computer systems.

  - There is a special effort to understand chemical and biological response capabilities for information management. A sub-exercise, called Sea Breeze (for CBRE, Chemical-Biological-Radiological-Envirotoxic) will stimulate the requirements that will test the primary experimental effort, a DARPA project called TIDES. TIDES is an acronym for Translation of Information with Dissemination, Evaluation, and Summarization (or Synthesis). It is a web portal to resources not previously available, and will have it’s initial test in our attempt to ferret out the circumstances surrounding a Sudan-like event.

    - Background: On 23 July 99, rumors surfaced that a chemical agent may have been used in Sudan against a civilian population. Evaluating that report proved challenging, so the TIDES portal under development has been adapted to look at a similar question in this exercise.

    - In addition, we will have a malignant contamination of a water source within the camp by Orange insurgents masquerading as refugees. Our response to that will be designed to assess information management tools with particular attention to epidemiology in refugee camps, and the appropriate response.

    - NOTE: We will NOT be managing a chem-bio casualty problem. These experiments are to test information management tools. There will be no release, no casualties, no moulage, no MOPP gear, no decontamination procedures, and no general alerts to the refugees.

- Any questions regarding any component of the exercise can be directed to the Officer in Charge of the Exercise (OCE), LCDR Eric Rasmussen, Fleet Surgeon for Third Fleet. Contact details are at the head of this paper.

- Location

  - Lee side of the Puu, facing the slope to the water

    - 019.59.11.6  North

    - 155.42.15.2  West

    - 3400’ altitude

    - Airport at 2600’, roughly 4 miles due east

- Dates

  - 06 June: Coronado sails to BI from PH, Boxer arrives in PH same day

  - 07 June: Coronado off BI, Boxer onloading Oahu, and Site Team ashore

  - 08 June: Coronado offshore, Boxer sails for BI

  - 09 June: Coronado offshore, Boxer offloads K-docks, construction begins

  - 10 June: Refugees begin late arrival, Coronado and Boxer sail to PH

  - 11-16 June: Refugees present, repatriated afternoon of the 16th

  - 14 June: Coronado sails from PH to BI

  - 14-16 June: Coronado offshore

  - 17 June: Coronado departs for PH, Camp breakdown.

  - 18 June: Air backload

  - 18-19 June: Coronado in port in PH

  - 19 June: Hotwash

- Two main sites: Refugee camp and Admin Support

  - Refugee camp

    - Road grading x1 on the 4WD access road in late May

    - Water and water storage for 350 for 7 days

    - Meals (Tray-pack 3x/day) for 350 x 7 days

    - Tents (most with power/light modules)

      - Lodging:  60 IFRC tents (confirmed)

      - Medical (real-world):  one GP Medium

      - Recreation: two Medium

      - Admin: one Medium

      - Bulk commodity: one GP-Large equivalent

    - Portable latrines for 300 for 7 days

    - Laundry and shower services for 300 for 7 days

    - Camp security

  - Admin Site

    - Tents

      - Admin: 2 GP medium

      - Staff housing: 2 GP medium

      - Experimentation: one Medium

      - Joint Information Center: one Medium

      - Joint Visitors Bureau: one Medium

      - Bulk commodity: 1 GP large-equivalent tents

    - Portable latrines (4)

- Two small sites, not always manned:

  - Airport office at Wiamea-Kahala

  - Port office at K-docks

- Scenario

  - Coalition arrival includes a CMOC structure afloat since ethnic persecution is recognized and intervention seems likely.

  - Area of probable refugee migration is inaccessible. Negotiations bring a hesitation to the developing problem.

  - Escalating tensions, refugees recognized in Green, Green asks UN for help.

  - Significant Green infrastructure damage inhibits air transportation to the Green capital at Hilo.

  - After a Coalition meeting shipboard, JTF Commander (US) volunteers to help in the humanitarian crisis through the UN.

  - Coalition JTFC contacts local US Ambassador, who discusses it with Green, then the Ambassador requests (through UN and State) Coalition assistance with security, communications, and logistics support to a humanitarian operation. UNSC says help authorized. State agrees, works with SecDef, then CINCPAC, then JTF.

  - UNSC request heard by OCHA. OCHA designates UNHCR lead, contacts are made, begin civ-mil coordination at the Field level, CMOC afloat desired since staff endangerment likely during the assessment phase.

  - UN staff brought to Coronado for development of a CMOC afloat.

  - Team sent ashore on helo. Site selection by Joint Assessment Mission (Mil G4, Mil Security (2), OCHA, DART (2), WFP, UNHCR, UNICEF) from Coalition, split for site, airport, port.

  - List of requirements generated, passed to military log / comms / security

  - Implementing partners delegated, military fills the gaps

    - Comms

    - Sustainment

      - Sanitation, food, water, shelter, security

    - Bulk commodity movement

    - Registration and documentation

    - Medical

  - Begin military movement of goods and supplies based on the discussions within the CMOC. Sea-Based logistics.

- General sequence

  - Needs assessment and immediate response

  - Implementing partner coordination (UNHCR if Lead)

  - Site selection

    - Military and UN agency team

  - Site preparation

    - USMC under UN guidance

  - Site management

    - Sanitation

    - Water quantity, quality, distribution

    - Food provisioning

    - Shelter

    - Security

    - Communications

    - Logistics and supply

      - Transportation

      - Transport protection

      - Storage

    - Registration and screening

    - Medical evaluation

    - Social services, education, and recreation

  - Site recovery

- Legal

    - Care of the civilians

    - Site responsibility

      - Permissions

      - Environmental

    - International Law

      - How do we do this in Djibouti?

- Roads

  - Grade the single 4WD road

    - Provide pseudo-culvert protection during grading

- Design the camp

  - Tent rows (6x10 rows)

  - Portable latrines

  - Showers

  - Fire breaks (300m)

  - Admin space

  - Bulk water space

  - Bulk commodity space

  - Lighting

  - Kitchen

  - Laundry

  - Shelter

    - 60 tents from ARC

      - Two housing tents in Admin (20/tent)

  - Food supply, preparation, distribution

    - World Food Programme will coordinate with CSSG-3

    - 350 tray meals 3x/day: 7000 meals, roughly $14,000

    - Kitchen,

      - Dining area

      - Utensils

- Health services (screen, baseline, emergency care, routine care, surveillance, vaccinations)

  - Medical support from CSSG-3

  - Link with Fire and Rescue

    - Ensure radio contact

    - Grade road for ambulance access

    - Get precise coordinates for Air-Evac

  - Get forms for UN landmine injury reporting

  - Get refugee medical reporting forms

  - Get CENTAUR installed for real-world

- Recreation

  - IFRC

  - Games

  - Disney

  - Frisbees

  - Dances

  - Stories

  - Astronomy lectures

  - Geology lectures

  - Concerts

- Media collaboration

  - PAO

    - Reuters

    - Discovery Channel

    - UP/AP

    - Navy Times

    - Disney ABC

    - CNN

    - NPR

- Participants

  - US Military

    - Navy (C3F)

    - USMC (CSSG-3)

    - TRANSCOM

    - Air National Guard

    - Army

    - Naval Postgraduate School

  - International Organizations

    - IFRC (American Red Cross)

    - InterAction

  - UN Agencies

    - OCHA (not a field organization)

    - UNHCR (in 40 countries)

    - WFP (in 80 countries)

    - UNICEF (in 130 countries)

  - Foreign military

    - US

    - Australia

    - Canada

  - Civilians

    - Univ of Hawaii - Hilo

    - COE

    - Tripler

    - Boy Scouts

    - Girl Scouts

    - Navy Reserve (CBRE, camp security problem)

    - Sea Cadets

    - Explorers

    - Unrestricted volunteers

      - Why volunteer?

        - Help save lives.

        - Digital privacy for a week.

        - Refugee t-shirt

        - Certificate of Appreciation – Refugee ID

        - Disney stuff…

  - COE

    - Ashore and afloat

  - Press

    - Reuters

    - Discovery Channel

    - UP/AP

    - Navy Times

    - Disney ABC

    - CNN

    - NPR

- Communication

  - COMM PLAN frequency allocations (Six total)

    - Two HF voice, (MED-1, MED-2) opposite ends of the HF spectrum

      - One HF data (MED-Data)

    - Three VHF voice (Camp1, CMOC Command,  UN-Net)

      - Two VHF data: (CMOC Data-1, CMOC Data-2)

  - VHF personal hand-held (10)

  - VHF repeater

    - On Puu Paa

  - HF voice and data stations with SelCall

    - CODAN 9360 (or NGT)

    - CODAN 9002 modem

      - Both shipboard in JLCC

  - Cellular

    - RIMS

  - IP addresses

    - In the CMOC spaces

      - just one. Use the HF radios

      - Use the JLCC with the Suns and the SBBL/J-9 server.

    - On the beach: wireless IP

      - WaveLAN

      - One address

- Berthing

  - WFP (10 total)

    - Log, Comms, Liaison, two Radio operators on the ship (five staff from 04-19 June)

    - Staff passing through to the camp (five staff from 04-09 June)

  - UNHCR (8 total)

    - Six passing through to the camp (June 04-09)

    - 2 staying afloat (04-19 June)

  - OCHA

    - Two from 04-19 June

  - UNCEF

    - Two from 04-19 June

  - COE

    - Two from 04-19 June

  - CMI

    - One from 04-19 June

  - Army Civ-Mil

    - One O-4 from First Corps from 04-19 June

  - Air Force

    - One O-6 from 04-09 June

  - Marines

    - One O-4 from 04-19 June

  - Combat Camera

    - Two from 04-19 June

  - Naval Postgraduate School

    - One civilian GS-15 (04-19 June)

- TRANSCOM support

  - 1 metric ton from Kampala to Pearl Harbor on 06 June.

    - Requested for pursuit by Chief of Staff, C3F

  - Air backload on 18 June from BI to Oahu

- Permissions

  - III MEF

    - Third FSSG

      - CSSG-3

        - 1LT Lee

  - Parker Ranch

    - Steve Troute

  - CINCPACFLT Real Estate Office

  - UN Agencies for participants

    - UNSC

    - OCHA

    - UNHCR

    - WFP

    - UNICEF

  - American Red Cross

    - Hawaii

  - Third Fleet

    - Commander

    - J-4

    - J-5

    - J-3

    - J-2

    - Fleet Surgeon

    - Fleet JAG

    - Fleet PAO

  - RIMPAC Coordinator

    - LCDR Adam Mroz, RAN

  - K-docks

    - USMC

  - University of Hawaii

    - Dr. Michael Ego

  - Boy Scouts

  - Girl Scouts

- Determine Process for working with civilian IO/NGO staff

  - Identify tasks to be performed

  - Identify UN/IO agencies skilled in those tasks

  - Filter those unwilling to participate

  - Establish mentors

  - Decline all resources except Red Cross shelter (USMC to provide)

- Identify how we would have initial contact to collaborate with them

    - Message traffic

    - Email

    - Phone

    - Ambassador

- Identify what role each collaborative agency should have

    - USMC

    - CAP

    - Army

    - Tripler Army Medical Command

    - State

    - SECDEF

    - CINCPAC

    - CINCPACFLT

    - EOD

    - TRANSCOM

    - COE

    - WFP

    - UNHCR

    - OCHA

    - NPS

_________________________________________________________________________

Further considerations:

- Test the experimental technologies:

- DARPA: TIDES Portal

Allen Sears, review by Lee Kollmorgen

- DARPA: Lincoln Labs Two-Way translation

Cliff Weinstein, review by Lee Kollmorgen

- DARPA: Dragon Naturally Organized

Paul Bamberg, review by Lee Kollmorgen

- DARPA: Joint Logistics Collaboration Center

Eric Rasmussen and Bran Ferren, review by Mark Adkins

- DARPA One-Way Translation for refugee interviews

Ace Sarich and Marine Acoustics, review by Lee Kollmorgen

- DARPA: Interactive Drama - WMD:

Lee Kollmorgen, review by COL Annie Sobel

- DARPA: Afloat CMOC:

Eric Rasmussen, review by COL Annie Sobel

- DARPA: Strong Angel DVD documentation:

Gerard Gibbons, review by Bob Younger

- CENTAUR Information Management:

Enzo Bolletino, review by COL Annie Sobel

- Telemedicine Practice Suite and Remote Bridge

David Balch at East Carolina University, review by Dave Warner

- RIMS email paging system:

Mike Hopmeier, review by NPS

- Solar power for computers and lights:

Eric Rasmussen, review by NPS

- Identify what physical resources each agency should bring

  - Identify what staffing should be present afloat

  - Identify what staffing should be present ashore

  - Identify logistics and communications needs for the staff ashore

- Exercise the Refugee camp Security Plan

  - Force Protection

  - Refugee Policing

  - NCIS & USMC roles and responsibilities

  - Interactions with host nation security forces

- Exercise EOD Threat Reduction Plan

  - land mine management

  - mine field identification

  - mine clearing

- Identify how we 'blend' into the UNHCR organization

  - Uniforms vs. no uniforms

  - armed or not armed

  - Coordinate, Cooperate, Collaborate

- Exercise the full spectrum of the CMOC operations capabilities:

  - stress communications systems

  - stress civil and military bandwidth capabilities and capacities

  - Identify the How's and necessary protocols for bringing UNHCR, IGOs and NGOs aboard

- Response to Complex HA/DR Incident to provide support

  - Identify mechanism for receiving initial request for support

  - Identify definition of complexity and the type of support expected for each major category of incident

  - Identify the timeline and initial step to prepare for the response

- Establish a Civil Military Response Plan for:

  - Refugee Care

  - Emergency Medical

  - ROEs

  - PAO efforts

  - Determine if there are Standard 'Tools' available for support of Refugee Care

  - Employ InfoLink [ICRC software for locating separated families]

  - Establish refugee health standards

  - Build to UNHCR camp construction standards

  - Field kitchen requirements for 350

  - Sanitation options

  - Tools for daily regimen within a camp

  - Potable water supply requirements and methods

  - lighting requirements

  - power requirements

  - medical screening requirements

- Exercise Civil Military Logistics Capabilities:

  - Sea based versus Air support effectiveness and efficiencies

  - Pro's & Con's and Capabilities of C-5, C130, C12

  - Joint communication test and timeliness

- Exercise Combined Cooperation with Coalition Forces:

  - Establish Communications requirements

  - Establish level of support and capabilities

  - Determine timeline for responses

- Exercise Joint and Combined Medical Civil Military Response:

  - Identify Communications requirements and capabilities

  - Identify care capacities and capabilities

  - Identify logistic support response and timeliness

- Exercise Civil Military Communications Plan

  - Identify key participants: UN Sections, Joint, Coalition Forces, NGOs, IOs

  - Determine lowest technology level

  - Determine optimized communications technology

- Exercise PAO response to complex situation:

  - Identify best methods to publicize our humanitarian intent

- Exercise legal aspects of a complex emergency

  - Determine distinct ROE's

  - Establish Legal aspect of our presence, capabilities and responsibilities

  - Identify combined military participation options

+++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++++

END